SentinelSafe / ZeroHarm-AI

Team Roles & Responsibilities — 12-Hour Build Plan

ET AI Hackathon 2026 · Problem Statement 1: AI-Powered Industrial Safety Intelligence

# Team roster

| Name | GitHub | Primary module | Key deliverable |
| --- | --- | --- | --- |
| Anisha Paturi | github.com/AnishaPaturi | Incident Pattern Intelligence (RAG chat agent) | Working chat panel answering safety queries with regulatory citations |
| Vahini Chilukamarri | github.com/vahinichilukamarri | Compound Risk Detection Engine + Permit Intelligence | Risk-scoring state engine that flags SIMOPs conflicts in real time |
| SSJ-08 | github.com/SSJ-08 | Geospatial Safety Heatmap + Dashboard shell | Interactive plant-layout SVG with live risk overlays |
| Parinamika | github.com/Parinamika-13 | Emergency Response Orchestrator + build/deploy | Evacuation/alert workflow UI, packaged and deployable build |

# Individual duties and responsibilities

## Anisha Paturi — Incident Pattern Intelligence (RAG chat agent)

Owns the AI assistant that lets safety officers query regulations and incident context in natural language.

- Build a small curated corpus of OISD-137, OISD-105, and Factory Act 1948 excerpts plus 2–3 past incident summaries as retrievable snippets.

- Implement retrieval + prompt wrapper so the chat agent answers with citations back to the source clause.

- Connect the chat agent to live risk-engine state so it can answer contextually (e.g. "why is Zone C critical right now").

- Build the chat UI panel and integrate it into the Control Center Dashboard shell.

- Stretch goal (only if ahead of schedule): extend corpus coverage and add confidence scoring to answers.

- Co-own: architecture diagram and pitch deck (Hour 10:00–11:00).

## Vahini Chilukamarri — Compound Risk Detection Engine & Permit Intelligence

Owns the core simulation logic that makes the whole demo work — this is the module every other module depends on.

- Design the shared mock-data schema (sensors, permits, worker locations, zones) together with the team at Hour 0:45.

- Build the Compound Risk Orchestrator: correlate gas/temp/pressure readings with active permits and location to compute a per-zone risk score.

- Implement the Permit Intelligence Agent: detect Simultaneous Operations (SIMOPs) conflicts, e.g. hot work authorized near elevated gas readings.

- Expose a clean state/event interface so the Heatmap, Alert System, and Emergency Orchestrator can consume risk updates without polling internals.

- Build the Agent Collaboration Log panel showing how agents reached a decision.

- Build and hand off the scripted demo scenario (Hour 8:00 checkpoint) that reliably reproduces a compound-risk event on cue.

- Co-own: final QA and demo screen-capture footage (Hour 10:00–11:00).

## SSJ-08 — Geospatial Safety Heatmap & Dashboard Shell

Owns the visual centerpiece of the demo — the live plant map judges will actually watch.

- Build the Control Center Dashboard shell: navigation, layout grid, glassmorphism/neon-alert CSS tokens (with Parinamika).

- Build the interactive 2D plant layout SVG with dynamic zone coloring (Safe / Warning / Critical) driven by the risk engine's output.

- Add active permit and worker-location markers on the heatmap.

- Add sensor history charts (Recharts) and zone drill-down modals for gas/temp/pressure trends.

- Ensure the heatmap updates smoothly and legibly when the scripted demo scenario fires — this is the visual judges will remember.

- Co-own: final QA and demo screen-capture footage (Hour 10:00–11:00).

## Parinamika — Emergency Response Orchestrator & Build/Deploy

Owns crisis-response UX and makes sure the team actually has a working build to submit.

- Set up the Vite scaffold, design tokens, and shared CSS variables at project start (with SSJ-08).

- Build the Emergency Response Orchestrator UI: evacuation tracker, siren/alert states, shut-off valve triggers, preliminary incident report generation.

- Build the alert banner / preemptive alerting components used across the dashboard.

- Stretch goal (only if ahead of schedule): simplified Quality & Compliance Audit scorecard (static compliance score + auto-generated corrective actions list).

- Own Docker/build packaging so there is always a deployable, demo-ready build — run a clean build check well before Hour 11.

- Co-own: architecture diagram and pitch deck (Hour 10:00–11:00).

# Shared responsibilities (all four)

- Hour 0:00–0:45 — Agree the MVP cut list together (see Priority Guide below) before anyone writes code.

- Hour 4:30–5:00 — Integration checkpoint 1: merge branches, wire the risk engine's output into the heatmap and alert banner, smoke-test.

- Hour 8:00–10:00 — Full merge and bug bash: everyone tests the complete click-through demo path, not just their own module.

- Hour 11:00–11:45 — Review and approve the final demo video and deck before submission.

- Hour 11:45–12:00 — Final deliverables checklist and submission, together.

# Build timeline at a glance

| Time | Phase | Owners |
| --- | --- | --- |
| 0:00 – 0:45 | Kickoff and scope lock | All four |
| 0:45 – 1:30 | Foundation: mock data schema, design tokens, Vite scaffold | All four (paired) |
| 1:30 – 4:30 | Sprint 1: build core modules in parallel | All four (solo) |
| 4:30 – 5:00 | Integration checkpoint 1 | All four |
| 5:00 – 8:00 | Sprint 2: depth, SIMOPs logic, chat polish, audit stretch | All four (solo) |
| 8:00 – 10:00 | Full merge, scripted demo scenario, bug bash | All four |
| 10:00 – 11:00 | Architecture diagram + pitch deck | Anisha + Parinamika |
| 10:00 – 11:00 | Final QA + screen-capture footage | Vahini + SSJ-08 |
| 11:00 – 11:45 | Demo video edit + deck finalization | All four |
| 11:45 – 12:00 | Submission and deliverables checklist | All four |

# MVP priority guide

Lock this order at Hour 0. If the Hour 8:00 checkpoint reveals something is behind, cut from the bottom — never extend the timeline.

- 1. Non-negotiable: Compound Risk Engine, Geospatial Heatmap, Permit/SIMOPs logic, Emergency Response Orchestrator.

- 2. Differentiator, keep if possible: RAG Incident Chat (small hardcoded corpus, not live retrieval over a real document store).

- 3. First thing to cut: Quality & Compliance Audit Agent — simplify to a static scorecard, or drop and mention as future work on the deck.